# STAR Lab AI Transformation Plan
UCR Libraries Division of Research and Technology Services 
May 2026 · v2 Draft

Project Overview

The Library is transforming our STAR Lab into an open-source AI integration lab providing no-cost, local access to open-source/open-weight Large Language Models (LLMs), disciplinary AI applications, and model fine-tuning for our campus community across all disciplines and career stages. The open-source foundation eliminates recurring subscription or GPU costs while expanding the range of available AI models. The new lab will support disciplinary and interdisciplinary applications, fine-tuning flexibility, and hands-on AI experimentation and workshops. This initiative serves the broad research community currently underserved by both general campus productivity tools and cloistered, grant-funded machine-learning projects bringing open-source AI capability to the wider faculty, graduate students, and undergraduates who form the core of UCR's research enterprise.

Timeline and Assessment

A soft launch is planned for Fall 2026, introducing new AI software and expanded workshops. Phased acquisition of AI-class workstations will follow based on demand. Pilot testing will engage graduate students identified through UCR schools and departments. Assessment will track use, disciplinary range, and applied project outcomes through a 2027 programmatic review.

Initial AI Software Additions

The following software will be integrated across two existing STAR Lab units to support AI workflows across diverse disciplines:

# Applied AI Research Tools

These tools provide an interface for researchers to interact with AI through user-friendly applications.

- Open WebUI & Ollama: A local interface that allows researchers to chat with their documents for analysis and synthesis.

- aTrain & Vibe Transcribe: Transcription tools that utilize AI to convert qualitative audio data, such as interviews or lectures, into structured text.

# Development & Environment Tools

These resources provide a workspace for users to build, code, and manage custom AI workflows.

- Anaconda & VS Code: Coding environments for technical users to write custom scripts and manage relevant software libraries.

- Docker & Git/GitHub: Reproducibility and version control tools for developers to package their environments and track code changes, ensuring research shareability and replicability.

- PyTorch & TensorFlow: Foundational open-source frameworks for building, training, and fine-tuning AI models. PyTorch is the dominant framework in AI research; TensorFlow remains widely used in production environments and specific research domains.

# Workshops and AI Literacy Programming

The Library's AI literacy workshops are already established across the university. The new AI lab expands this programming across disciplines, supporting deeper, AI research project-based engagement for non-machine-learning faculty and students seeking hands-on experience with open-source AI and disciplinary applications.

# Access Model

The lab is being designed as an environment open to the entire university research community, supporting in-person use for library AI literacy workshops, one-on-one consultations and AI research computing needs. Remote access protocols are currently under technical investigation to enable consultation-based remote access for researchers working from their offices and labs.

# Data Privacy and Local Execution

Models run locally on UCR infrastructure keep general research data on campus. The lab will not be authorized for HIPAA, FERPA, or other restricted-category data. Session-clearing protections will be applied between users, with Library Cyberinfrastructure providing ongoing security review.

# Staffing and Operational Support

The lab will be managed by the Library's Research Data Scientist, in close coordination with the Library Cyberinfrastructure Manager and associated support staff. The AI Research Librarian and Research Data Scientist will conduct workshop programming, and an Information Services Assistant will support administrative coordination leveraging existing staffing within the Libraries Research and Technology Services.

# Pre-Loaded Model Library (Preliminary Example List)

These models act as the underlying intelligence for varied AI research tasks, including text generation, complex reasoning, and multimodal analysis (interpreting both text and visual data).

- Gemma: Lightweight, multimodal model built on Google Gemini technology.

- OpenAI GPT-OSS: Open-weight model for reasoning and developer use cases.

- Nemotron: NVIDIA’s multimodal model for data and media workflows.

- Deepseek: Reasoning model with competitive performance.

- Qwen: Model that prioritizes real-world utility.

# Future Considerations Software (Hardware Purchase Dependent)

- Kimi K2: Interdisciplinary research, mathematical reasoning, coding, complex STEM.

- GLM: Cross disciplinary research, AI agentic workflows.

Proposed Hardware Upgrades to the Lab

# Budget Tier Option 1 (Preferred): Comprehensive AI Infrastructure Expansion

This budget maximizes the capacity of Orbach Room 148 by adding eight high-performance workstations. This configuration provides the computational power and high memory (VRAM) required for advanced AI research, including large-scale model interaction and fine-tuning. By offering a diverse range of hardware and operating systems, we ensure researchers across all disciplines have the specific tools necessary for their varied workflows.

Hardware Description:

- Dell Pro Max Tower T2 Desktop (RTX PRO 6000): This system represents the optimal balance of speed and memory capacity. It is engineered for research and tasks that require both rapid processing and the ability to load large-scale AI models. It is the fastest option for large models, making it the primary choice for AI tasks where both model capability and turnaround time are critical.

- Alienware Desktop (RTX 5090): This system is optimized for speed for tasks requiring medium-size models. While it has less memory than the pro-grade unit, its high speed makes it a fast workstation for standard research tasks. As a more cost-effective solution, these are ideal for researchers working with mid-sized models who need to prototype AI applications quickly.

- Mac Studio M3 & NVIDIA DGX Spark: These units have the largest memory capacities, which allow them to host the largest open-source AI models. They operate at a more moderate, mid-range speed compared to the Dell and Alienware units, but they provide the room necessary for data-intensive tasks. These are cost-effective tools for high-memory needs and provide operating system diversity (macOS and Linux). They are a great option for research where a scholar needs to run a large model that would exceed the memory limits of a standard computer.

| Category | Item | Quantity | Cost/Unit | Total Cost |
| --- | --- | --- | --- | --- |
| Workstation | Dell Pro Max Tower T2 Desktop - RTX PRO 6000 | 3 | $14,176.15 | $42,528.45 |
| Workstation | Alienware Desktop - RTX 5090 | 3 | $6,849.99 | $20,549.97 |
| Workstation | NVIDIA DGX Spark | 1 | $4,699.99 | $4,699.99 |
| Workstation | Apple Mac Studio M3 Ultra | 1 | $7,899.00 | $7,899.00 |
| Peripherals | ThinkCentre | 1 | $759.00 | $759.00 |
| Peripherals | Alienware Monitor | 8 | $349.99 | $2,799.92 |
| Peripherals | Dell Keyboard | 8 | $12.95 | $103.60 |
| Peripherals | Dell Optical Mouse | 8 | $8.29 | $66.32 |
| Peripherals | Cabling | 8 | $9.99 | $79.92 |
| Facilities | Furniture Estimate ** |  | $20,000.00 | $20,000.00 |
| Facilities | Ethernet Estimate ** |  | $2,500.00 | $2,500.00 |
| Facilities | Carpet Estimate ** |  | $10,000.00 | $10,000.00 |
| Facilities | Security Camera Estimate ** | 2 | $750.00 | $1,500.000 |
|  |  | Total Before Tax |  | $113,486.17 |
|  |  | Estimated Tax (10%) |  | $11,348.62 |
|  |  | Total |  | $124,834.79 |

* Hardware prices as of April 29, 2026

# ** Note: Estimates for furniture and electrical/network port installations are based on past project costs. Formal quotes from Facilities are currently in progress, and furniture quotes will be requested once the room assignment is confirmed.

# Budget Tier Option 2: Targeted AI Infrastructure Expansion

This budget outlines the setup of Orbach Room 148 with four high-performance workstations, offering a strategic middle ground for the lab's infrastructure. While more focused in scale than the eight-station proposal, this configuration still provides the high memory (VRAM) and computational power necessary for advanced AI research and model fine-tuning. By concentrating on core hardware standards, this setup ensures researchers can prioritize either rapid processing speed or large-scale model capacity depending on their project's needs.

Hardware Description:

- Dell Pro Max Tower T2 Desktop (RTX PRO 6000): This system represents the optimal balance of speed and memory capacity. It is engineered for research and tasks that require both rapid processing and the ability to load large-scale AI models. It is the fastest option for large models, making it the primary choice for AI tasks where both model capability and turnaround time are critical.

- Alienware Desktop (RTX 5090): This system is optimized for speed for tasks requiring medium-size models. While it has less memory than the pro-grade unit, its high speed makes it a fast workstation for standard research tasks. As a more cost-effective solution, these are ideal for researchers working with mid-sized models who need to prototype AI applications quickly.

- NVIDIA DGX Spark: This unit has the largest memory capacity, which allows it to host the largest open-source AI models. It operates at a more moderate, mid-range speed compared to the Dell and Alienware units, but it provides the room necessary for data-intensive tasks. It is a cost-effective tool for high-memory needs and provides operating system diversity (Linux). It is ideal for research where a scholar needs to run a large model that would exceed the memory limits of a standard computer.

| Category | Item | Quantity | Cost/Unit | Total Cost |
| --- | --- | --- | --- | --- |
| Workstation | Dell Pro Max Tower T2 Desktop - RTX PRO 6000 | 2 | $14,176.15 | $28,352.30 |
| Workstation | Alienware Desktop - RTX 5090 | 1 | $6,849.99 | $6,849.99 |
| Workstation | NVIDIA DGX Spark | 1 | $4,699.99 | $4,699.99 |
| Peripherals | ThinkCentre | 1 | $759.00 | $759.00 |
| Peripherals | Alienware Monitor | 4 | $349.99 | $1,399.96 |
| Peripherals | Dell Keyboard | 4 | $12.95 | $51.80 |
| Peripherals | Dell Optical Mouse | 4 | $8.29 | $33.16 |
| Peripherals | Cabling | 4 | $9.99 | $39.96 |
| Facilities | Furniture Estimate ** | 1 | $10,000.00 | $10,000.00 |
| Facilities | Ethernet Estimate ** | 1 | $2,500.00 | $2,500.00 |
| Facilities | Carpet Estimate ** | 1 | $10,000.00 | $10,000.00 |
| Facilities | Security Camera Estimate ** | 2 | $750.00 | $1,500.00 |
|  |  | Total Before Tax |  | $66,186.16 |
|  |  | Estimated Tax (10%) |  | $6,618.62 |
|  |  | Total |  | $72,804.78 |

* Hardware prices as of April 29, 2026

# ** Note: Estimates for furniture and electrical/network port installations are based on past project costs. Formal quotes from Facilities are currently in progress, and furniture quotes will be requested once the room assignment is confirmed.

# Budget Tier Option 3: AI Baseline for the STAR Lab (minimal configuration)

This budget establishes a foundational AI research capability within the existing STAR Lab (Room 147) by adding two workstations. This entry-level configuration is designed to provide immediate access to local AI tools, giving researchers a choice between high-speed processing for smaller tasks and medium-speed capacity for larger models. By integrating these units into the current lab, we provide a local alternative to commercial AI subscriptions for a broad range of academic projects.

Hardware Description:

- Alienware Desktop (RTX 5090): This system is optimized for speed for tasks requiring medium-size models. While it has less memory than a pro-grade unit, its high speed makes it a fast workstation for standard research tasks. As a more cost-effective solution, these are ideal for researchers working with mid-sized models who need to prototype AI applications quickly.

- NVIDIA DGX Spark: This unit has the largest memory capacity, which allows it to host the largest open-source AI models. It operates at a more moderate, mid-range speed compared to the Alienware unit, but it provides the room necessary for data-intensive tasks. It is a cost-effective tool for high-memory needs and provides operating system diversity (Linux). It is ideal for research where a scholar needs to run a large model that would exceed the memory limits of a standard computer.

| Category | Item | Quantity | Cost/Unit | Total Cost |
| --- | --- | --- | --- | --- |
| Workstation | Alienware Desktop - RTX 5090 | 1 | $6,849.99 | $6,849.99 |
| Workstation | NVIDIA DGX Spark | 1 | $4,699.99 | $4,699.99 |
| Peripherals | ThinkCentre | 1 | $759.00 | $759.00 |
| Peripherals | Alienware Monitor | 2 | $349.99 | $699.98 |
| Peripherals | Dell Keyboard | 2 | $12.95 | $25.90 |
| Peripherals | Dell Optical Mouse | 2 | $8.29 | $16.58 |
| Peripherals | Cabling | 2 | $9.99 | $19.98 |
| Facilities | Furniture Estimate ** | 1 | $5,000.00 | $5,000.00 |
| Facilities | Ethernet + Electrical Estimate ** | 1 | $5,000.00 | $5,000.00 |
| Facilities | Security Camera Estimate ** | 2 | $750.00 | $1,500.00 |
|  |  | Total Before Tax |  | $24,571.42 |
|  |  | Estimated Tax (10%) |  | $2,457.14 |
|  |  | Total |  | $27,028.56 |

* Hardware prices as of April 29, 2026

# ** Note: Estimates for furniture and electrical/network port installations are based on past project costs. Formal quotes from Facilities are currently in progress, and furniture quotes will be requested once the room assignment is confirmed.

Detailed specifications for all systems are provided in Appendix A.

# Conclusion

The STAR Lab AI transformation fills a critical campus gap, bridging the larger space between basic user and productivity services and elite, cloistered, grant-funded machine-learning infrastructure. The AI lab serves the Library's university and ARL mission to reach our wider research community. This community is currently without hands-on, no-cost access to the next-level open-source/open-weight tools reshaping their disciplines. This also includes graduate and undergraduate students seeking to work and experiment at higher levels of AI but without grand funding. By embedding open-weight models, disciplinary applications, and AI literacy programming within the Library's existing AI literacy service infrastructure, this initiative delivers immediate, measurable value to faculty, graduate students, and undergraduates across the Humanities, Social Sciences, and STEM, while eliminating the recurring subscription costs that increasingly burden departmental budgets. The result is a fiscally responsible, ARL-caliber national prototype — with strong donor naming potential and a high return on investment — that positions UCR and the Library among the ARL leaders defining the AI transition now reshaping research universities, scholarly possibilities, and the global socio-economic imperatives of a changing professional workforce.

Appendix A: Hardware and Peripheral Specifications

# Dell Pro Max Tower T2 Desktop

- Processor: Intel® Core™ Ultra 9 285K (24 cores, up to 5.7 GHz, 125 W)

- Operating System: Windows 11 Pro

- Memory: 64GB (2 x 32 GB) DDR5, 5600 MT/s, ECC

- Storage: 4 TB, 5400 RPM, 3.5-inch, SATA, HDD

- Graphics/VRAM: NVIDIA® RTX™ PRO 6000 Blackwell Workstation Edition (600W), 96GB GDDR7 with ECC, 4DP

- LLM Capacity: ~160B Parameters (at 4-bit quantization)

# Alienware Area-51 Gaming Desktop

- Processor: Intel® Core™ Ultra 9 285K (24-Core, 76MB Cache, up to 5.7GHz)

- Operating System: Windows 11 Home

- Memory: 64GB Dual Channel DDR5 (2x 32GB) @ 6400 MT/s

- Storage: 4TB NVMe M.2 PCIe Gen4 SSD

- Graphics/VRAM: NVIDIA® GeForce RTX™ 5090 (32GB GDDR7)

- LLM Capacity: ~53B Parameters (at 4-bit quantization)

# NVIDIA DGX Spark

- Processor: 20-core Arm (10 Cortex-X925 + 10 Cortex-A725)

- Operating System: NVIDIA DGX™ OS

- Memory: 128GB LPDDR5X Unified RAM

- Storage: 4TB NVMe M.2 with self-encryption

- Graphics/VRAM: NVIDIA GB10 (128GB Unified VRAM)

- LLM Capacity: ~213B Parameters (at 4-bit quantization)

# Apple Mac Studio (M3 Ultra)

- Processor: Apple M3 Ultra chip (32-core CPU)

- Operating System: macOS

- Memory: 256GB Unified Memory

- Storage: 2TB SSD

- Graphics/VRAM: 80-core GPU (Unified with system memory)

- LLM Capacity: ~426B Parameters (at 4-bit quantization using shared memory architecture)

# Peripherals

- Desktop to connect to DGX Spark: ThinkCentre -  $759.00 @ Lenovo

- Monitors: Alienware AW3425DWM - $349.99 @ Dell

- Keyboards: Dell Wired Keyboard - Black KB216 - $12.95 @ Amazon

- Mice: Dell Optical Mouse MS116 - $8.29 @ Amazon

- Cabling: Anker HDMI Cable - $9.99 @ Amazon